NSTX Upgrade Project

Final Design Review

June 22 23 and 24th 2011

Charge

1. Are ES&H issues being properly addressed for the fabrication, assembly and testing?

2. Does the final design meet the requirements for the NSTX Upgrade Project as delineated in the General Requirements Documents (attached)?

3. Does the Final Design Review satisfy the objectives of PPPL Procedure ENG‐033, "Design Verification", Attachments 4 and 6, "Design Review Objectives and Input Documentation" and "Human Performance Improvement/Factors Considerations in Design Reviews" (attached)?

4. Have previous recommendations from previous reviews been adequately addressed?

5. Have risks been appropriately identified? Are project plans adequate to address/retire the identified risks?  Are there any "show stoppers" to starting fabrication and assembly?

6. Have the cost and schedule estimates been updated? Do they reasonably reflect the cost, schedule, and resource efforts required to complete the project?

7. Given the current stage of the project, is the project's management structure and team appropriate, and are the plans to support the next phase of the project sufficient?

8. Is the project ready for CD‐3 per DOE Order 413.3B? Is the required documentation for this phase in order?

9. Outage planning and coordination; Has an outage plan been developed that adequately ensures the proper sequencing of field tasks?  Have the resource needs been adequately identified?  Have special equipment needs (ie crane, fork lift etc) been identified?  Has worker coordination been addressed (ie daily job briefings, hazards analysis, procedures etc.)?