| NATIONAL SPHERICAL TORUS EXPERIMENT UPGRADE PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Paul Sichta | Date: 9/14/2011 |
| ECP No: 003 | ECP Title: Reduce man-hours on task 6100-0041. Add this budget as M&S in task 6100-0049D |
| Required Reviewers |
| Required Reviewers for this ECP: |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NSTXU Project Manager | Yes No |  |
| 3a (Expedited ECP) | NSTXU Engineering Lead | Yes No |  |
| 2 | NSTXU Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Deputy Secretary of Energy | Yes No |  |

| NATIONAL SPHERICAL TORUS EXPEREIMENT UPGRADE PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP- |
| Originator: Paul Sichta | Date: 9/14/2011 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Reduce man-hours on task 6100-0041. Add this budget as M&S in task 6100-0049D. No total budget change to Control Account 6100. Change just moves budget from task to task within Control Account. This equates to a budget reduction of $27,473.25 from task 6100-0041 with a corresponding increase in budget to task 6100-0049D in the form of M&S (increase of $20,350.55 unloaded) Impacted WBS Elements: 1.6 Impacts of Change (Briefly Describe): No impact to Level I, II, or III milestones or critical path Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Assessment of Other Options: |

| NATIONAL SPHERICAL TORUS UPGRADE PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Paul Sichta | Date: 9/14/2011 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. NSTX-U Baseline P3 schedule / Cobra baseline schedule Description of Change: On task 6100-0041 reduce labor to show the following final labor breakdown: EC//SB = 40 man-hours EC//EM = 120 man-hours EA//SB = 0 man-hours On task 6100-0049D add an additional $20,350.55 to M&S (41) ($27,473.25 loaded) |

| NATIONAL SPHERICAL TORUS UPGRADE PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I CONTINUATION SHEET (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Paul Sichta | Date: 9/14/2011 |

Reviewer Comment Guidelines

Reviewers will complete a reviewer comment sheet (either using the Part II form included in this procedure or in any other acceptable format such as e-mail, word, etc.).  The reviewer comment sheet shall contain at a minimum the following information:

- ECP Number and Title;

- Reviewer Name;

- Indications on whether or not corrections needed and the specific modifications/corrections needed (e.g., additional reviewers, correction to impact statements, modifications to the ECP to include other impacted documents, etc.);

- Whether or not the reviewer concurs in the ECP without comment or concurrence if recommended modifications/corrections are made.

This information should be submitted to the Systems Engineering Support Manager who will tally all the comments and attempt to reach a resolution with the ECP initiator.

A sample Part II of the ECP form is follows in this attachment if the reviewer opts to utilize it.

| NATIONAL SPHERICAL TORUS UPGRADE PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART II (TO BE COMPLETED BY REVIEWERS) |
| ECP No: 003 | ECP Title: Reduce man-hours on task 6100-0041. Add this budget as M&S in task 6100-0049D |
| Reviewer: Corrections Needed? Yes No If yes, identify corrections needed: Concur? Yes No Provide reasons for concurrence/rejection: Other Recommendations? Yes No Identify Recommendations NOTE: Forward completed Part II to Systems Engineering Support Manager via e-mail indicating that your review is completed. |

| NATIONAL SPHERICAL TORUS UPGRADE PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART II CONTINUATION SHEET (TO BE COMPLETED BY REVIEWER) |
| Originator: Paul Sichta | Date: 9/14/2011 |

NOTE:  Part II – Review Form will be multiple pages from each reviewer.