# Project

## Discussion of meeting format

## Designer Priorities

## Progress on the Primivera entry of the plan

# Design Requirements

## General Requirements Document - DRAFT (Signed off by? )

## A more limited OH and PF operating envelope needs to be developed for the design basis assumption

## A  coil protection system needs to be incorporated into the project plans to ensure that the envelope is suitably constrained.

# TF Bundle

## Consider measurements on NSTX using accelerometers may shed light on what what factor is appropriate.

## Disruption loads have not yet been factored in. The application of a dynamic load factor less than 1.0 seems appropriate due to the impulse nature of the disruption loading.

## Preliminary results suggest that the turn-turn insulation shear in the TF bundle is within the allowable stress limit even without the implementation of a torque collar below the TF joint, above the OH coil.

### Further analysis is needed to confirm this finding

#### Additional analysis should be performed to determine if the same is true without any torsoinal restraint at the ends of the TF bundle, i.e. if the spline/umbrella load path is eliminated

# TF Bundle Joint Connection

## Whether bolting below the flex is feasible or not depends on what the allowable current density is and the area lost to bolting? Analysis should be performed to assess this as soon as possible

## Are bolts below the flex accessible?

### What design and fabrication method is appropriate for the flex connector, providing the necessary IP and OOP flexibility, while being able to withstand the forces without fatigue failure?

#### braid connection

#### cable connection

#### water-jet connection

### What joint/flag flexibility is appropriate, in-plane (IP)?

### What joint/flag flexibility is appropriate, out-of-plane (OOP)?

### How does the OOP of flexibility relate to the gap between the flex connector and the OOP support structure?

### Options for the female side of the bolting need to be assessed, including use of inserts versus the use of bolting plates embedded in the copper

#### It would be desirable for the bolts to provide both contact pressure and a reaction against shear loading due to the vertical force on the flex

# Umbrella Structure & Outer TF Leg

## Enhance the umbrella structure to reduce stresses due to twist and bulge by adding welded or bolted material in configuration TBD.

## Enhance the umbrella structure to reduce loading on the cast aluminum clamps

## Enhance the existing turnbuckle system to improve its strength and stiffness but without relocation or modification which would exceed the present physical envelope

## Preliminary results suggest that the umbrella lids, if made of the appropriate thickness, could provide their torque restraint function without the implementation of a spline gear for thermal expansion. This needs to be confirmed by further analysis including buckling of the center column. If deployed symmetrically on top and bottom, would allow the thermal expansion to be equalized about the midplane, which is advantageous

# Vacuum Vessel Structure

## The most appropriate way forward appears to include the following actions which require further study, development, and analysis:

### Enhance the VV midplane strength by welding a band of material around the inner surface of the midplane, where interferences are relatively minor.