From: "Timothy N. Stevenson" <tstevens@pppl.gov>

Date: May 8, 2009 11:31:54 AM EDT

To: "Alfred von Halle" <avonhalle@pppl.gov>

Cc: "Mike Williams" <williams@pppl.gov>, "Erik D. Perry" <eperry@pppl.gov>, "Mark B. Cropper" <mcropper@pppl.gov>, "John W. Edwards" <JEdwards@pppl.gov>, "Thomas E. Egebo" <tegebo@pppl.gov>, "Ronald L. Strykowsky" <rstrykow@pppl.gov>, "Michael E. Viola" <mviola@pppl.gov>, "Martin Denault" <mdenault@pppl.gov>, "Craig D. Priniski" <cpriniski@pppl.gov>, "Subrahmanya Ramakrishnan" <raki@pppl.gov>, "Guy Rossi" <grossi@pppl.gov>, "Kristopher R. Gilton" <kgilton@pppl.gov>

Subject: NBI Upgrade Weekly Status 5/8/09

Al,

NBI Management: A pre-job meeting was held in the Test Cell with Decon, Upgrade management, and HP to finalize plans for the line break and decontamination work. A good consensus was reached. The NBI Upgrade Work Planning forms were updated with NEPA numbers and additional details.

NBI Decon:  Planning for the removal of the calorimeter continues. The calorimeter stand has been placed in the Test Cell and is being dressed out for posting and contaminated work. The path and strategy for moving the calorimeter to its new location has been finalized. A procedure for the removal of the ion dump has been drafted and will go out for review.

NBI Power and Control:  Controls design discussions took place for Local Control Center interface to a central Lab View station to reduce required coverage for basic operations. Several clever design ideas make this approach possible and cost effective. Options will be explored.

NBI Duct, VV Port, and Armor:  Design, layout, and analysis  continues on schedule.

NBI BL Services: Layout work continues on cryogenics lines in the NSTX Test Cell.

NTC Equipment Relocations: An NTC General Arrangement drawing is in progress.

Regards,

Tim

Timothy N. Stevenson

Head of Experimental Heating Systems & Neutral Beam Operations

LSB 316  C Site

Princeton Plasma Physics Laboratory

Princeton University

P.O. Box 451

Princeton, NJ 08543

Office (609) 243-2657

FAX (609) 243-3248

email: tstevenson@pppl.gov

Skypager # : 2047351